## Slide 2
Task Manager
Start Date 04/06/2020
End Date 11/06/2020

## Slide 3
Module Name (Task Manager) | Days Required |  |  | 
Related Tasks | Days | Start Date | End Date | Total days
Organization and creation of necessary files | 2 | 4/6/2020 | 6/6/2020 | 14
CRUD Operations and Validations | 4 | 7/6/2020 | 10/6/2020 | 
Bulk Operation | 3 | 11/6/2020 | 13/6/2020 | 
Logic Implementations and Testing | 2 | 14/6/2020 | 15/6/2020 | 
Final Modifications | 3 | 16/6/2020 | 18/6/2020 |